Congressional Budget Submission

U.S. Department of Justice

FY 2008 Performance Budget

Justice Information Sharing Technology

(JIST)

# Table of Contents

# Page No.

# I.    Overview 	 2

# II.   Summary of Program Changes		          3

III. Appropriations Language and Analysis of Appropriations Language                            4

IV. Decision Unit Justification                                                                                                  5

A.  Justice Information Sharing Technology

1.  Program Description                                                                                                    5

2.  Performance Tables                                                                                                    8

3.  Performance, Resources, and Strategies                                                                   10

V. Exhibits

# Organizational Chart

B.   Summary of Requirements

C.  Program Increases by Decision Unit - Not Applicable

- Resources by DOJ Strategic Goal/Objective

- Justification for Base Adjustments

- Crosswalk of 2006 Availability

- Crosswalk of 2007 Availability

- Summary of Reimbursable Resources

- Detail of Permanent Positions by Category

- Financial Analysis of Program Increases/Offsets – Not Applicable

- Summary of Requirements by Grade

- Summary of Requirements by Object Class

M.  Status of Congressionally Requested Studies, Reports, and Evaluations - Not Applicable

I. Overview for Justice Information Sharing Technology (JIST)

The FY 2008 Justice Information Sharing Technology (JIST) budget will provide for a total of 79 positions and $100,500,000.  The JIST fund was established in FY 2006 and this submission represents the third year of the fund. The fund will provide for corporate investments in Information Technology (IT).  As a centralized fund under the control of the Department of Justice Chief Information Officer, it will ensure that investments in information sharing technology and infrastructure enhancements are well planned and aligned with the Department's overall IT strategy and enterprise architecture. There is no provision for enhancements in this budget.  Beginning in FY 2007, electronic copies of the Department of Justice’s congressional budget justifications and Capital Asset Plan and Business Case exhibits can be viewed or downloaded from the Internet using the Internet address: http://www.usdoj.gov/jmd/2008justification/.

The JIST budget also includes funding for the Unified Financial Management System (UFMS).  The UFMS will allow the DOJ to streamline and standardize business processes and procedures across all components, providing secure, accurate, timely, and useful financial and procurement data to program managers across the Department, and produce component- and Department-level financial statements.

Summary

Continuation of FY 2006 Key Projects and Programs:

The JIST account in FY 2008 supports the continued development and implementation of the Law Enforcement Information Sharing Program (LEISP), Litigation Case Management Systems (LCMS), Secure Communications Initiative which has been renamed as Secure Identity Management & Communications (SIMC), Unified Financial Management System (UFMS), and limited deployment and extension of the Justice Consolidated Office Network (JCON).  The LEISP continues to be a Department priority.  FY 2008 JIST funds support Department level management of this effort.  However, to eliminate unnecessary administrative transfers of funds, FY 2008 funding for the National Data Exchange (N-DEX) and Regional Data Exchange (R-DEX) programs is being budgeted for under the FBI, which serves as the project manager for both systems.

The FY 2008 JIST budget represents a transition period.  Major development efforts are starting for several projects, including, Logical Access Control System (SIMC-PKI) and Directory Services (JCON), that have been in the planning and requirements phase in prior years.  Several projects such as LCMS, UFMS, and Enterprise Directory and Messaging (EDM-JCON), are at critical stages in the program life cycle and require significant funding commitments to ensure they are effectively developed and implemented to meet the Department’s business objectives and mission.

Linkage to Strategic Goals

Several aspects of the JIST budget are directly related to the primary DOJ strategic goal:  Protecting America from the threat of terrorism.

The JIST budget will provide overall mission support to enable the achievement of all DOJ strategic goals.  JIST will provide for ongoing infrastructure investments including JCON and Secure Identity Management and Communications.  The JCON Program is a mature infrastructure that provides a reliable and robust common office automation platform upon which 16 of the DOJ litigating, management, and law enforcement components operate their mission-critical applications.  JIST funding will be used to expand the shared service infrastructure, and to upgrade component systems that have passed the end of their life cycle.

The Secure Identity Management and Communications program will seek to develop a Department-wide Enterprise Directory that will be the basis for secure information sharing through secure communications.

These and other infrastructure investments will enable the achievement of all DOJ strategic goals.

II. Summary of Program Changes

There are no program changes in JIST in FY 2008.

III. Appropriations Language and Analysis of Appropriations Language

Appropriations Language

For necessary expenses for information sharing technology, including planning, development, deployment, and Departmental direction, $100,500,000 to remain available until expended, of which not less than $21,000,000 is for the unified financial management system.

Analysis of Appropriations Language

No substantive changes proposed.

IV. Decision Unit Justification

A. Justice Information Sharing Technology	- (JIST)

| JIST – TOTAL | Perm. Pos. | FTE | Amount |
| --- | --- | --- | --- |
| 2006 Enacted w/ Rescissions and Supplementals | 63 | 56 | 123,403 |
| 2007 Estimate | 79 | 72 | 111,375 |
| Adjustments to Base and Technical Adjustments |  | 7 | 2,125 |
| Transfer of N-Dex |  |  | (13,000) |
| 2008 Current Services | 79 | 79 | 100,500 |
| 2008 Program Increases |  |  | 0 |
| 2008 Request | 79 | 79 | 100,500 |
| Total Change 2007-2008 |  |  | -10,875 |

- Program Description

JIST provides for the performance of the certain Departmental responsibilities assigned to the CIO by the Clinger-Cohen Act of 1996, including the implementation of a capital planning and investment control process, the development and maintenance of an information technology architecture, the establishment of IT performance measures, IT security programs, and the development strategies for improving information resources management capabilities.  In addition, it provides for IT investments that can be most effectively and efficiently designed, engineered, deployed, and implemented through corporate direction.

The Law Enforcement Information Sharing Program (LEISP) is aimed at transforming the way DOJ shares law enforcement information with its local, state, tribal and federal partners. LEISP is intended to support multi-jurisdictional, multi-directional relationships and to promote a cultural change within DOJ in the practice of information sharing.  LEISP is a broad-reaching program, not a new information system.  In order to achieve its vision of a "need to share" culture rather than "need to know," LEISP will:

- Leverage existing system capabilities, architectural components, and business services where plausible;

- Realign other DOJ initiatives where required in order to ensure that every system being built focuses on information sharing capabilities;

- Redirect the management and execution of projects where performance failures or weaknesses have been identified;

- Ensure that scarce resources are directed at the most important strategic goals of the agency; and

- Result in the development of a single enterprise-wide information sharing architecture for the Department.

The Law Enforcement Information Sharing Program is the critical DOJ-wide initiative to facilitate the sharing of what law enforcement knows about terrorism, criminal activity and threats to public safety. LEISP will help to implement the information technology tools needed to facilitate timely, appropriate, and secure sharing of information across the law enforcement community and will coordinate federal information sharing initiatives with those ongoing at state, tribal, and local law enforcement agencies.

JIST is primary funding source for corporate investments in secure communications.  Interconnected information technology systems and networks are critical to achieving the Department's mission. However, this widespread interconnectivity also poses new risks. Our growing dependency on these systems for law enforcement and national security purposes has increased the potential damage resulting from malicious attacks that undermine and disrupt services, or expose sensitive information to misuse.  Protecting our IT systems and networks, and safeguarding the information they store, process, and transmit, is a cornerstone of the Department's IT strategy. Information security is an indispensable function and a prerequisite to meeting mission goals.  To these ends, JIST provides for investments in a Public Key Infrastructure (PKI) and in an enterprise-wide infrastructure for the transmission of classified information.  The investment in PKI will enable secure communications and information sharing across component organizational boundaries, provide a strong department-wide authentication mechanism, support the government-wide E-Authentication initiative, and establish a framework for communications and sharing with other federal, state and local agencies.  The investment in a classified infrastructure will connect DOJ users with the Department of Defense (DoD) Secret Internet Protocol Routing Network (SIPRNet) and Joint Worldwide Intelligence Communications System (JWICS), and provide component users with the capability to share information and collaborate with external agencies that have related responsibilities for defending America against the threat of terrorism and enforcing federal criminal laws.

Similarly, a corporate investment in a common litigation case management solution financed by JIST will yield long-term cost savings through the reduction of redundant investments and improvements in operational efficiencies, resulting in enhanced support of the Department’s mission and strategic goals.  Joint procurement of solutions will present opportunities to save through economies of scale.  By procuring solutions for a larger user base, the unit cost per user will decrease. Additionally, components using the same systems will be able to leverage each other’s expertise and system support resources. Common solutions, in conjunction with data standards, also set the stage for the second category of benefits, operational efficiency improvements.  Improved operational efficiency will be achieved through greater information sharing.  By implementing common data elements and applying automated tools to share information, agents, attorneys, and other staff will have access to more information, more quickly and easily.  The automated information sharing tools will be designed to eliminate time spent on retrieving and validating information not resident in the requestor’s systems, and duplicative data entry, leading to more efficient litigation activities and more effective litigation results.  The implementation of common standards for identifying and processing litigation will enable the Attorney General to manage and deploy the Department’s legal staff and caseload more effectively.

JIST also supports continuing investments in established, successful systems such as JCON and JABS.  JCON is a reliable, secure office automation system using commercial-off-the-shelf products that allows DOJ attorneys, law enforcement officials, and managers the immediate ability to exchange all electronic data within and between components.  By providing for the maintenance of the JCON Standard Architecture, centralized acquisition management, a standardized system development and implementation methodology, configuration management, and financing for new system deployments, JIST ensures interoperability and information sharing among JCON components and their business partners, e.g., courts, other components, and federal agencies. JABS is a successful information sharing system that has automated the booking process, eliminating redundant, successive booking, and established a federal offender tracking system.  It provides a "front end" to the FBI's Integrated Automated Fingerprint Identification System (IAFIS) by providing an automated process for the collection and transmission of fingerprint, photographic, and biographical data.  In support of JABS, JIST resources operate and maintain the Core JABS data repositories, maintain the Automated Booking Station (ABS) software/hardware already deployed by the participating components, and support the booking station equipment refreshment program.

JIST also supports the Unified Financial Management System.  The goal of the UFMS Program is to improve the Department’s financial management performance by providing the Components with an enterprise-wide Financial Management System and standard processes that enable effective management of financial resources in support of the Department’s mission, objectives, and strategic goals.

UFMS will provide:

- Information for managers at all levels to make sound business decisions for their assigned areas of responsibility;

- Opportunities for improved efficiency from standardized business practices;

- Enhanced system security and financial accountability; and

- Support to Government-wide financial and procurement management initiatives.

| PERFORMANCE AND RESOURCES TABLE |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Decision Unit: Justice Information Sharing Technology |  |  |  |  |  |  |  |  |  |  |  |  |
| DOJ Strategic Goal/Objective: Overall Mission Support Thru IT: Support Goals 1-4 |  |  |  |  |  |  |  |  |  |
| WORKLOAD/ RESOURCES | Final Target | (Projected) Actual | Projected |  | Changes |  |  |  | Requested (Total) |
|  |  | FY 2006 |  | FY 2006 |  | 2007 President's Budget | Current Services Adjustments | FY 2008 Program Change | FY 2008 Request |
| JIST Programs |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Costs and FTE (reimbursable FTE are included, but reimbursable costs are bracketed and not included in the total) | FTE | $000 | FTE | $000 | FTE | $000 | FTE | $000 | FTE | $000 | FTE | $000 |
|  |  | 56 | 123,403 | 56 | 123,403 | 72 | 175,007 | 7 | (10,875) |  |  | 79 | 100,500 |
| TYPE/ STRATEGIC OBJECTIVE | PERFORMANCE | FY 2006 |  | FY 2006 |  | FY 2007 President's Budget | Current Services Adjustments | FY 2008 Program Change | FY 2008 Request |
| Program Activity |  | FTE | $000 | FTE | $000 | FTE | $000 | FTE | $000 | FTE | $000 | FTE | $000 |
|  | JIST Programs | 56 | 123,403 | 56 | 123,403 | 72 | 175,007 | 7 | (10,875) |  |  | 79 | 100,500 |
| Performance Measure | Percentage of users operating under JCON Technology | 49% |  | 45% |  | 70% |  | N/A |  | 0 |  | 61% |
| Performance Measure | JCON Projects within 10% of schedule |  | 75% |  | 75% |  | 80% |  | N/A |  | 0 |  | 85% |
| Performance Measure | JCON Projects within 10% of costs |  | 87% |  | 87% |  | 90% |  | N/A |  | 0 |  | 92% |
| Performance Measure | Percentage of offenders booked thru JABS |  | 97% |  | 98% |  | 97% |  | N/A |  | 0 |  | 97% |
| Performance Measure | JABS Sites supported |  | 2135 |  | 2,135 |  | 2135 |  | N/A |  | 0 |  | 2,135 |
| Performance Measure | Number of Programs under DIRB review |  | 15 |  | 21 |  | 20 |  | N/A |  | 0 |  | 20 |
| Performance Measure | Percentage of IT systems certified |  | 92% |  | 98% |  | 92% |  | N/A |  | 0 |  | 97% |
| OUTCOME |  |  |  |  |  |  |  |  |  |  |  |  |  |

When the “Percentage of users operating under JCON technology” measure was initially projected in 2006, the ATR and EOIR PC installations were to start by the 3rd quarter assuming the DOJ hardware BPA was awarded and in use.  The BPA was delayed so the ATR and EOIR installations have been postponed until the second quarter 2007 and thus the FY 2006 target was not met.

| PERFORMANCE MEASURE TABLE |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Decision Unit: Justice Information Sharing Technology |  |  |  |  |  |  |  |  |  |
| Performance Report and Performance Plan Targets | FY 2000 | FY 2001 | FY 2002 | FY 2003 | FY 2004 | FY 2005 | FY 2006 |  | FY 2007 | FY 2008 |
|  |  | Actual | Actual | Actual | Actual | Actual | Actual | Target | Actual | Target | Target |
| Performance Measure | Percentage of users operating under JCON Technology | … | … | … | … | … | 27% | 49% | 45% | 61% | 65% |
| Performance Measure | JCON Projects within 10% of schedule | … | … | … | … | … | 80% | 75% | 75% | 80% | 85% |
| Performance Measure | JCON Projects within 10% of costs | … | … | … | … | … | 90% | 87% | 87% | 90% | 92% |
| Performance Measure | Percentage of offenders booked thru JABS | … | … | … | … | … | 95% | 97% | 98% | 97% | 97% |
| Performance Measure | JABS Sites supported | … | … | … | … | … | 2135 | 2135 | 2135 | 2135 | 2,135 |
| Performance Measure | Number of Programs under DIRB review |  |  |  |  |  | N/A | 15 | 21 | 20 | 20 |
| Performance Measure | Percentage of IT systems certified | … | … | … | … | … | 91% | 92% | 98% | 97% | 97% |
| OUTCOME Measure | TBD | N/A | N/A | N/A | N/A | N/A | N/A | N/A | N/A | N/A | N/A |

3.   Performance, Resources, and Strategies

- Performance Plan and Report for Outcomes

Justice Information Sharing Technology consolidates certain IT resources so that the CIO can more effectively coordinate DOJ IT investments and directly finance certain infrastructure improvements.

Oversight of these resources and key programs is critical to their success and to ensuring outcomes that support the Department’s mission.

As part of the FY 2006 JIST Appropriation, the Department has established a Department IT Investment Review Board (DIRB). The membership of the DIRB is composed of Department of Justice (DOJ) executive officers and is augmented by non-voting DOJ representatives and component members.  The Deputy Attorney General (DAG) chairs the board and the CIO serves as vice chair.  The DIRB is composed primarily of members with IT subject matter and financial management expertise, thereby providing complementary perspectives on the best use of investment resources to improve the management of the Department and fulfill its mission.

The DIRB provides the highest level of investment oversight as part of the Department’s overall IT investment management process.  The Department’s IT investments are vetted annually through the budget submission process and in conjunction with each component’s Information Technology Investment Management (ITIM) process.  Of the hundreds of projects that are funded annually across the Department, approximately a dozen are selected each year for DIRB review based on the size of their budget and/or their strategic importance to the mission of the Department.  The DIRB’s principal functions in fulfilling its decision-making responsibilities are to:

- ensure compliance with the Clinger-Cohen Act and all other applicable laws, rules, and regulations regarding information resources management;

- monitor the Department’s most important IT investments throughout their project lifecycle to ensure goals are met and the expected returns on investment are achieved;

- ensure each project under review has established effective budget, schedule, operational, performance, and security metrics that support the achievement of key project milestones;

- review the recommendations and issues raised by the components’ IT investment management ITIM process;

- review annually each component’s IT investment portfolio, including business cases for new investments, to inform departmental IT portfolio decisions;

- develop and implement decision-making processes that are consistent with the purposes of the DIRB, and with applicable Congressional and OMB guidelines for selection, monitoring, and evaluation of information system investments (these processes shall be designed to ensure that the DIRB’s decisions are consistent, valid, and actionable, support the Department’s business needs and processes, align with the Department’s strategic goals and objectives, comply with enterprise architecture, and consider the delivery of a modernized IT infrastructure and efficient, effective services as a driving goal); and

- establish a communications plan that conveys DIRB actions and progress against the Department’s identified process and goals.

In addition to the DIRB, the Department has established an IT Dashboard that allows management to review various aspects of major initiatives across the Department.  Not all projects can be reviewed by the DIRB and the Dashboard is considered another oversight tool.  The Dashboard includes Earned Value Management System (EVMS) reporting to ensure projects are evaluated against acceptable variances for scope, schedule and costs. Risk analysis and project funding information are also available in this tool.  This allows the Department’s CIO and senior management team to have access to project information via the web.

b.	  Strategies to Accomplish Outcomes

Specific, mission critical IT infrastructure investments are designed, engineered, and deployed with JIST resources.

- LEISP creates the core law enforcement information sharing services that will allow information to be routinely exchanged between agencies and their systems.

  - Integrate several existing or newly initiated DOJ funded information sharing systems.

  - Direct the integration and support the timely completion of ongoing projects by infusing project coordination guidance, technology direction, and project oversight from the Office of the CIO.

  - Provide access to other federal, state and local agency communications infrastructure to exchange law enforcement information.  This will be achieved by connecting (or enhancing existing connections) between DOJ networks (JUTNET, CJIS WAN, LEO) and the networks of other federal partners (DHS), as well as selected state/local networks such as the National Law Enforcement Telecommunications System (NLETS) and the Regional Information Sharing System (RISS).

- Develop and implement an electronic authentication system to allow authorized users from other federal, tribal, state, and local law enforcement agencies to access DOJ information from the core LEISP services.  The electronic authentication system is necessary to identify with a high level of confidence the individuals who are accessing DOJ through the core LEISP services.  Positive electronic identification ensures that data is accessed only by authorized agents /officers, and also is necessary to allow DOJ to track and audit who accessed DOJ law enforcement data that includes personally identifiable information, a requirement of the Privacy Act.  The LEISP intends to leverage the DOJ Public Key Infrastructure (PKI) program to achieve this objective.

- Connect select data sources from other federal law enforcement agencies (e.g., DHS) to the core LEISP services.  To achieve this objective requires the OCIO to develop and implement one or more data source adapters similar to those discussed above for DOJ component data sources.

- Complete negotiation of standard policies and protocols that will govern the access and use of DOJ information by law enforcement partners.  These policies and procedures will address issues such as the need for law enforcement partners to coordinate their investigative activities with DOJ components from which they receive shared information.

- The Litigation Case Management System (LCMS) is a new initiative modeled on the success of JCON and JABS.  Through the availability of a centrally managed fund and corporately controlled planning, engineering, acquisition, and deployment, the Department will improve operational efficiency through greater information sharing.  By implementing common data elements and applying automated tools to share information, agents, attorneys, and other staff will have access to more information, more quickly and easily.  Further, the implementation of common standards for identifying and processing litigation will enable the Attorney General to manage and deploy the Department’s legal staff and caseload more effectively.

- The Justice Consolidated Office Network (JCON) Program is a mature infrastructure program that provides a reliable and robust common office automation platform upon which 16 of the DOJ litigating, management, and law enforcement components operate their mission-critical applications. JCON centrally funds and manages the planning, acquisition, and implementation of a commercial-off-the-shelf (COTS) product-based office automation solution for participating components across the Department.

- The Secure Identity Management & Communications (SIMC) program provides additional resources to fund the construction of PKI, secure desktop, security, and other shared services to manage identities at DOJ. These services are imperative for DOJ to be able to address information sharing and agency interoperability requirements of the National Security Division (NSD), Office of the Director of National Intelligence (DNI), Information Sharing Council (ISC) and the many Task Forces in which DOJ users participate; and moreover, will enable agency interoperability at the Sensitive but Unclassified (SBU) level where required. Consistent, DOJ-wide solutions for Secure Identity Management & Communication (SIMC) at multiple clearance levels within the department will allow DOJ to more securely provision, manage, and authorize access to critical mission resources for our employees.  In coordination with the JCON initiative this investment will also provide the framework and infrastructure to support the government-wide Identity Management requirements included in HSPD #12.

- The Joint Automated Booking System (JABS) is a nationwide system that has automated the booking process for DOJ law enforcement agencies. It has also become an effective offender tracking system by allowing participating agencies to share information.  Additionally, JABS provides the Department's "front end" to the FBI's Integrated Automated Fingerprint Identification System (IAFIS) by providing an automated process for the collection and transmission of fingerprint, photographic, and biographical data.  As with JCON, the availability of a centrally managed fund to provide for the planning, acquisition and deployment of the system, has been an essential foundation to its success.

c.	Results of Program Assessment Rating Tool (PART) Reviews

JIST has not been selected for a PART Review.

# Footnotes

The FY 2008 President's Budget uses the FY 2007 President's Budget language as a base so all language is presented as new.

2 Secret Internet Protocol Routing Network (SIPRNet) architecture is a worldwide backbone router system that interconnects the intelligence community at the Secret Level.

Joint Worldwide Intelligence Communications System (JWICS) architecture is a worldwide backbone router system that interconnects the intelligence community at the Top Secret Level.