U.S. Department of Justice

Federal Bureau of Prisons

FY2010

CONGRESIONAL

BUDGET

Federal Prison System

Buildings and Facilities

Table of Contents

Page No.

I.  Overview	                                                                                                                   1

II. Summary of Program Changes (Not Applicable)				     N/A

III. Appropriations Language and Analysis of Appropriations Language      	       7

IV. Decision Unit Justification

- New Construction

  - Program Description                                                                                  8

  - Performance Tables                                                                                  11

  - Performance, Resources, and Strategies                                                   14

    - Performance Plan and Report for Outcomes

    - Strategies to Accomplish Outcomes

- Modernization and Repair

1.  Program Description                                                                                  15

2.  Performance Tables	                                                                               19

3.  Performance, Resources, and Strategies                                   	       22      		 a.     Performance Plan and Report for Outcomes

b.     Strategies to Accomplish Outcomes

- Exhibits

- Organizational Chart

- Summary of Requirements

- Program Increases by Decision Unit (Not Applicable)			     N/A

- Resources by DOJ Strategic Goal/Objective

- Justification for Base Adjustments

- Crosswalk of 2008 Availability

- Crosswalk of 2009 Availability

- Summary of Reimbursable Resources (Not Applicable)			     N/A

- Detail of Permanent Positions by Category

- Financial Analysis of Program Increases/Offsets (Not Applicable)		     N/A

- Summary of Requirements by Grade

- Summary of Requirements by Object Class

- Status of Congressionally Requested Studies, Reports, and Evaluations	    N/A

- Summary of Change

- Status of Construction

P.	Waterfall

I.  Overview for the Bureau of Prisons, Buildings and Facilities (B&F) Appropriation

The Bureau of Prisons (BOP) was established in 1930 to provide more progressive and humane care for Federal inmates, to professionalize the prison service, and to ensure consistent and centralized administration of the 11 Federal prisons in operation at that time (now 114).  The mission of the BOP, an agency of the Department of Justice (DOJ), is to protect society by confining offenders in the controlled environments of prisons and community-based facilities that are safe, humane, cost-efficient, and appropriately secure, and that provide work and other self-improvement opportunities to assist offenders in becoming law-abiding citizens.  Electronic copies of the Department of Justice’s Congressional Budget Justifications and Capital Asset Plan and Business Case exhibits can be viewed or downloaded from the Internet using the Internet address:  http://www.usdoj.gov/jmd/2010justification/.

The BOP’s biggest challenge is managing the ever increasing Federal inmate population, and providing for their care and safety in crowded conditions, as well as the safety of BOP staff and surrounding communities, within budgeted levels.  The average net increase in the inmate population over the past five fiscal years (FY 2004 – FY 2008) is close to 6,000 per year.  However, in FY 2008 the inmate population increased by a net of 1,648 new inmates.  The unusual slow growth of that year is attributed to inmates receiving sentence reductions, many resulting in immediate release, because the U.S. Sentencing Commission changed sentencing guidelines to retroactively re-sentence inmates convicted of crack cocaine offenses.  The effect of this change is mostly realized in FY 2008, and a net growth of nearly 4,500 inmates is projected for the next several years.

BOP strives to accommodate inmate population growth with a combined use of state, local and private sector contract beds, facility expansion, and construction of new prisons.  The size of the BOP inmate population exceeds the rated capacity of its prisons.  Rated capacity is the baseline used to calculate prison crowding, and is essential to managing the BOP’s inmate population to distribute the population throughout the system efficiently and equitably.  The calculation for determining rated capacity involves stratified double bunking across all security levels and includes the follow formulas:  minimum and low security institutions 100% double bunking; medium security institutions 50% double bunking, and: high security institutions 25% double bunking.

BOP facilities are very crowded -- 36 percent above rated capacity system-wide as of April 16, 2009.  Over 167,700 of the current Federal inmate population are in facilities operated by the BOP, which are intended to house only about 123,000.  The remainder, over 36,800 or 18 percent, are in contract care consisting of privately operated secure facilities, facilities managed by state and local governments, residential reentry centers, or home confinement.  The percentage of inmates in contract care is up from 1.5 percent in 1980, 10.7 percent in 1990, to 18 percent currently.  Future population, capacity, and crowding projections are shown on the next page:

Projected Population, Capacity, and Crowding

|  | 2007 (Actual) | 2008 (Actual) | 2009 | 2010 |
| --- | --- | --- | --- | --- |
| BOP Facilities |  |  |  |  |
| Starting Capacity | 119,510 | 122,189 | 122,366 | 123,525 |
| Approved/Planned | 2,679 | 177 | 159 | 2,008 |
| Subtotal Capacity | 122,189 | 122,366 | 123,525 | 125,533 |
| Pop. Projection | 167,323 | 165,964 | 169,160 | 173,157 |
| Percent Overcrowded | 37% | 36% | 37% | 38% |
| Contract | 32,697 | 35,704 | 37,005 | 37,505 |
| Percent Contract | 16.3% | 17.7% | 17.9% | 17.8% |
| Total Federal Prison System Population | 200,020 | 201,668 | 206,165 | 210,662 |

The B&F appropriation is composed of two decision units 1) The New Construction decision unit includes funding to expand existing facilities and construct new facilities; and 2) The Modernization and Repair (M&R) decision unit includes funding to maintain existing facilities in an adequate state of repair to provide a safe and secure environment to continue operations, thereby protecting taxpayer capital investments.

The Department completed activation of the Asset Management Plan (AMP) system achieving compliance with the Real Property Management initiative from OMB.  The AMP inventories all real property and related information and tracks repair needs.  This significant DOJ accomplishment is due, in large part, to the hard work of BOP staff, as the Federal Prison System accounts for approximately 90 percent of all of DOJ’s capital assets.

In FY 2006, the Criminal Alien Requirement (CAR) V contract (1,200 new beds for criminal aliens) was awarded.  The CAR VI contract was awarded in January 2007 to five offerors to house low security criminal alien inmates currently under BOP custody.  Finally, the BOP has completed construction, on-time and within budget, of 14 new prisons during FY 2004 through FY 2007, including:  11 new medium and high security facilities in FY 2004 and FY 2005; two new facilities in FY 2006; and FCI Pollock, LA was completed in February 2007.

FY 2010 Total Bureau of Prisons Request by DOJ Strategic Goal

The BOP’s mission plays a direct role in supporting DOJ, Strategic Goal 3:  Ensure the Fair and Efficient Administration of Justice.  For FY 2010, a total of $96,744,000, with 284 positions and 268 FTEs is requested for the B&F appropriation to support the Department’s Strategic Goal to:

- Provide for the safe, secure, and humane confinement of detained persons awaiting trial and/or sentencing, and those in the custody of the Federal Prison System (Strategic Goal 3.3)

Full Program Costs

The BOP’s budget integrates both DOJ and BOP Strategic Goals and Objectives.  Each performance objective is linked with the costs of critical strategic actions.  The 2010 B&F budget request includes resources to continue the New Construction base programs and provides a small amount for the most critical modernization and repair needs of existing institutions.

Resources for each objective that the BOP supports are identified under each decision unit.  The total costs include the following:

- The direct cost of all activities

- Indirect costs

- Common administrative systems costs

Both performance and resource tables within each decision unit justification define the total costs of achieving the strategies the BOP will implement in FY 2010.

FY 2010 Budget Request by Decision Unit

New Construction Base Funds:  $25,386,000

For FY 2010, $25,386,000 in New Construction base funds are required to provide for ongoing expenses within the decision unit.  New Construction base resources are essential to the program and are required for the Oklahoma Transfer Center lease payments (approximately $10 million/year); salaries and administrative costs of architects, project managers, site selection, procurement, and other staff necessary to carry out the program objective; environmental requirements and geo-technical exploration; construction of inmate work program areas; expansion/conversion projects i.e. additional special housing unit space; and any unforeseen preliminary project costs issues which can arise and are not included in the individual project cost estimate.  Further, new construction base funds are utilized when site investigations are required for a project in which a specific location has not yet been identified.  The following chart shows the history of New Construction funding levels from FY 2000 to the FY 2010 request.

Modernization and Repair:  $71,358,000

It is extremely important that sufficient funding for the M&R program be provided to address the most critical repair and safety projects in order to maintain Federal prisons.  For FY 2010, an M&R base amount of $71,358,000 is requested.  This level for M&R will fund some of the most basic repairs of BOP’s aging facilities’ infrastructures.

The M&R program provides the necessary resources to undertake essential rehabilitation, renovation and replacement projects at existing institutions to ensure that structures, utilities systems, and other plant facilities are kept in an adequate state of repair.

The BOP strives to follow the recommendations of the Federal Facilities Council (FFC), which recommends that facilities maintenance programs should be funded at a minimum of 2 to 4 percent of their replacement value.  The replacement value methodology for annual M&R funding requests was first implemented in FY 2000, and should ensure a reliable funding stream to extend the useful life of BOP institutions.

Delays in completing needed repairs would increase the number and cost of unfunded projects as well as contribute to additional deterioration of BOP’s aging and inadequate infrastructures.  M&R is essential to institution security because deteriorated facilities can add to increased risk of escape, inability to lock down cells, or violence due to inadequate living conditions.  The chart below shows the history of M&R funding levels from FY 2000 to the FY 2010 Request.

Challenges

The major challenge the BOP continues to face is how to care for and manage the increasing Federal inmate population, while maintaining appropriately safe and secure prisons.  The system-wide crowding level in BOP facilities is currently 36 percent above rated capacity, and is estimated to climb to 38 percent by the end of FY 2010.

The most significant increases in the inmate population have occurred in the last two decades.  While the BOP is no longer experiencing the dramatic population increases of between 10,000 and 11,400 inmates per year that occurred from 1998 to 2001, the increases are still significant, and a net growth of 4,500 inmates is projected for the next several years.

One-third of the BOP’s 114 institutions are over 50 years old (34 as of March 2009).  The BOP prioritizes its major M&R projects (typically those of about $300,000 or more) so that only the most critical are funded first in order to maintain safe and secure facilities.  Additional resources are required to reduce the backlog and fund some of the critical and failing infrastructure needs such as roof repairs and perimeter fence security systems.  Maintaining sufficient M&R resources is essential to ensuring BOP facilities are kept in an adequate state of repair for the safety of staff, inmates, and the surrounding communities.  Failure to adequately maintain structures and utility systems erodes capital investment and multiplies the costs in future years for accomplishing the required maintenance and repair.  This is particularly important given the Administration’s emphasis on agency asset management planning processes.

It has been particularly challenging to manage the Federal prisoner population at higher security levels.  It is important to note that at the medium security level, more than half of the inmates are drug traffickers or weapons offenders, nearly 80 percent have a history of violence, and the average sentence exceeds 10 years.  At the high security level, more than 70 percent of the inmates are drug offenders, weapons offenders, or robbers and another 14 percent have been convicted of murder, aggravated assault, or kidnapping, and the average sentence exceeds 15 years.  Also, more than 60 percent of high security inmates have been sanctioned for violating prison rules, and nearly 90 percent have a history of violence.

Further, with the War on Terrorism, the BOP’s work has taken on significantly greater risks with the incarceration of high-profile convicted terrorists such as:  Zacarias Mossaoui, Nidal Ayyad (World Trade Center Bomber), Terry Nichols, Sheik Rahman, Richard Reid, and Ramzi Yousef.

III: Appropriations Language and Analysis of Appropriations Language

Appropriations Language

The 2010 budget estimates include proposed changes in the appropriation language listed and explained below.  New language is italicized and underlined, and language proposed for deletion is bracketed.

Buildings and Facilities

For planning, acquisition of sites and construction of new facilities; purchase and acquisition of facilities and remodeling, and equipping of such facilities for penal and correctional use, including all necessary expenses incident thereto, by contract or force account; and constructing, remodeling, and equipping necessary buildings and facilities at existing penal and correctional institutions, including all necessary expenses incident thereto, by contract or force account, [$575,807,000] $96,744,000 , to remain available until expended, of which not less than [$110,627,000] $71,358,000  shall be available only for modernization, maintenance and repair, and of which not to exceed $14,000,000 shall be available to construct areas for inmate work programs: Provided, That labor of United States prisoners may be used for work performed under this appropriation. (Department of Justice Appropriations Act, 2009.)

Analysis of Appropriations Language

No substantive language changes proposed.

U.S. Department of Justice

IV. Decision Unit Justification

A. New Construction

| New Construction TOTAL | Perm. Pos. | FTE | Amount |
| --- | --- | --- | --- |
| 2008 Enacted with Rescissions | 136 | 115 | $302,720 |
| 2008 Supplementals | 0 | 0 | 0 |
| 2008 Enacted w/Rescissions & Supps. | 136 | 115 | 302,720 |
| 2009 Enacted | 152 | 134 | 465,180 |
| Adjustments to Base and Tech. Adj. | (9) | (9) | (439,794) |
| 2010 Current Services | 143 | 125 | 25,386 |
| 2010 Program Increases | 0 | 0 | 0 |
| 2010 Request | 143 | 125 | 25,386 |
| Total Change 2009-2010 | (9) | (9) | (439,063) |

1.  Program Description

New Construction

For FY 2010, $25,386,000 in new construction base funds are required to provide for ongoing expenses within the decision unit.  New Construction base resources are essential to the program and are required for the Oklahoma Transfer Center lease payments (approximately $10 million per year); salaries and administrative costs of architects, project managers, site selection, procurement, and other staff necessary to carry out the program objective; environmental requirements and geo-technical exploration; construction of inmate work program areas; expansion/conversion projects i.e. additional special housing unit space; and any unforeseen preliminary project costs issues which may arise and are not included in the individual project cost estimate.  Further, new construction base funds are utilized when site investigations are required for a project in which a specific location has not yet been identified.

The BOP is at the end of the administration of justice pipeline.  Most criminal justice agencies have some degree of discretion in controlling their workloads, typically through priority systems developed to ensure that the most important cases are handled first.  However, the BOP has no choice but to accept all inmates sentenced to confinement by the Federal courts.  In addition, in accordance with the D.C. Revitalization Act of 1997, the BOP must accept responsibility for the District of Columbia sentenced felon population.

The BOP continuously reviews capacity requirements, considers the current and projected inmate population levels, current law enforcement initiatives, geographic origin of the confined population, and the age and condition of existing facilities.  As Federal inmate population levels are projected to continue increasing, every possible action is taken to protect the community, while keeping institutional crowding at manageable levels to ensure that Federal inmates continue to serve their sentences in a safe and humane environment.

The BOP strives to accommodate its population in the safest and most cost effective manner.  Increased capacity is accomplished through the utilization of contract facilities, expansion of existing facilities, acquisition and conversion of military and other properties to prison use, and the ongoing design and construction of new prisons, consistent with the capacity plan.

From a cost perspective, the expansion of existing institutions is considered by BOP to be a cost effective technique for increasing prison capacity, and the BOP has recently added housing units at facilities where program space and systems infrastructure can absorb further population increases.  However, where major program and support areas such as food service and utilities are already seriously over capacity, expansion may be cost prohibitive and other alternatives need to be considered.

The major challenges in managing the Federal prisoner population stem from prison overcrowding particularly at higher security institutions.  It is important to note that at medium security levels, more than half of the inmates are drug traffickers or weapons offenders; nearly 80 percent have a history of violence; and the average sentence exceeds 10 years.  At high security levels, more than 70 percent of the inmates are either drug offenders, weapons offenders, or robbers, and another 14 percent have been convicted of murder, aggravated assault, or kidnapping.  At the high security level, the average sentence exceeds 15 years.  Also, more than 60 percent of high security inmates have been sanctioned for violating prison rules and nearly 90 percent have a history of violence.

GAO Report 08-634, PRISON CONSTRUCTION, recommended that the BOP communicate in DOJ’s annual Congressional budget submission:  (1) the extent to which project costs may vary from initial estimates, and (2) changes that may impact the functionality of projects.

- The cost estimates appearing on the Status of Construction exhibit are preliminary and are updated periodically based on the following factors:  when full construction funds are anticipated to become available; geographic location; historical and projected cost escalation; and allowances for uncertainty as to actual sites to be developed.  Preliminary estimates in this budget have increased primarily due to when full construction funds are anticipated to become available and based on security level and capacity changes noted on the next page.  Preliminary cost estimates historically increase (approximately 5% or more) each year until full funding is provided for projects and construction contracts can be awarded.

- Due to the projected high levels of overcrowding in U.S. Penitentiaries (USP), the BOP has reevaluated and revised the Capacity Plan to include more high security institutions.  In order to accommodate the projected increase in the inmate population at USPs, the BOP made the following project changes:  Federal Correctional Institution (FCI) Western with camp 1,408 beds was changed to USP El Reno (Western) with camp 1,216 beds; FCI Bennettsville II, SC with camp 1,408 beds was changed to USP Bennettsville, SC with camp 1,088 beds; FCI Letcher County, KY 1,408 beds was changed to USP Letcher County, KY with camp 1,216 beds.  Finally, given the 1,792 new beds under development for the female population at Secure Female FCI Aliceville, AL and the Waseca conversion, the previously planned Secure Female Unit in the North Central Region and Secure Female FCI Florida would have lower priority than the need for higher security male projects in those same regions.  Thus, the two female facilities were changed to male FCIs.

| PERFORMANCE AND RESOURCES TABLE |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Decision Unit: New Construction |  |  |  |  |  |  |  |  |  |  |  |
| DOJ Strategic Goal/Objective: 3.3 |  |  |  |  |  |  |  |  |  |  |  |
| Workload/Resources |  | Final Target |  | Actual |  | Projected |  | Changes |  | Requested (Total) |  |
|  |  | FY 2008 |  | FY 2008 |  | FY 2009 Enacted |  | Current Services Adjustments and FY 2010 Program Changes |  | FY 2010 Request |  |
| Workload: |  |  |  |  |  |  |  |  |  |  |  |
| 1. Number of beds added (BOP facilities) |  | 1,664 |  | 177 |  | 1,159 |  | 849 |  | 2,008 |  |
| 2. End of Year Capacity (BOP facilities) |  | 123,853 |  | 122,366 |  | 123,525 |  | 2,008 |  | 125,533 |  |
| Total Costs and FTE |  | FTE | $000 | FTE | $000 | FTE | $000 | FTE | $000 | FTE | $000 |
|  |  | 258 | $372,720 | 258 | $372,720 | 277 | $575,807 | (9) | ($479,063) | 268 | $96,744 |
| TYPE/ STRATEGIC OBJECTIVE | Performance | FY 2008 |  | FY 2008 |  | FY 2009 Enacted |  | Current Services Adjustments and FY 2010 Program Changes |  | FY 2010 Request |  |
| Program Activity |  | FTE 115 | $000 $302,720 | FTE 115 | $000 $302,720 | FTE 134 | $000 $465,180 | FTE (9) | $000 ($439,794) | FTE 125 | $000 $25,386 |
| Performance Measure | 3. Number of Environmental Impact Studies/Environmental Assessments completed | 2 |  | 2 |  | 2 |  | 2 |  | 4 |  |
| Performance Measure | 4. Number of major construction awards | 1 |  | 1 |  | 2 |  | (2) |  | 0 |  |
| OUTCOME | 5. Number of facilities completed | 0 |  | 0 |  | 0 |  | 3 |  | 3 |  |
| OUTCOME | 6. System-wide crowding level * | 39% |  | 36% |  | 37% |  | 1% |  | 38% |  |
| Data Definition, Validation, Verification, and Limitations: Data Definition: The number of beds equates to rated capacity. Medium security facilities: strengthened perimeters, mostly cell-type housing, work and treatment programs and a higher staff-to-inmate ratio than low security facilities. High security facilities: also known as U.S. Penitentiaries, highly secure perimeters, multiple and single cell housing, highest staff-to-inmate ratio, close control of inmate movement. For new construction projects, a Notice to Proceed (NTP) is issued by the contracting officer, shortly after award of a design-build contract. The NTP authorizes the contractor to begin work under the contract, initially the start of design. Mission critical facilities are all existing BOP institutions. Data Collection and Storage: Data are gathered from several computer systems. Each project is assigned a specific project code. Each obligation and expenditure is entered into FMIS by the specific project code. . Award of a design-build contract for new construction projects are maintained and monitored through the BOP’s fund control system and DOJ’s FMIS. The status of all critical mission facilities are maintained in the BOP’s on-line system (SENTRY) as well as the daily generated prisoner population reports. Data Validation and Verification: Within BOP headquarters, staff retrieve and verify data on a daily basis, analyze it, and formulate reports and projections. Subject matter experts review and analyze population and capacity levels daily, both overall and by security level. The BOP Capacity Planning Committee (CPC), comprised of top BOP officials, meets bi-monthly to review, verify, and update population projections and capacity needs for the BOP. Purchase requests for design-build contracts are approved by specific project management staff (based on dollar threshold limitations); commitments are entered into a computer based fund control system; and purchase requests are forwarded for procurement action. Once the procurement office awards a contract/purchase order, the obligation is entered into the DOJ FMIS. Each month, FMIS obligations are reconciled with the BOP’s fund control register by project, and forwarded to the Central Office Finance Branch, Business Office, to ensure accuracy and compliance. The contracting officer issues the NTP, shortly after award of a design-build contract. The award of a contract is based on completing the procurement of the contract and receipt of the necessary environmental or political requirements or clearances. Data Limitations: Due to the unpredictable environment in prisons and other external factors, there may often be discrepancies between projected and actual numbers contained in the performance tables. Most plans are developed based on historical data, and past experience to project for the future. In addition, budget delays and shortfalls also affect performance results. The time required for a project to go from NTP to “completion” depends on numerous factors, such as: the extent of site development or remediation activities required; climate of the project site (how many months of good construction weather); what time of year the NTP is issued; unusual weather; unforeseen site conditions; and quality of management by the contractor. |  |  |  |  |  |  |  |  |  |  |  |

3. Performance, Resources, and Strategies

The New Construction decision unit contributes directly to the Department’s Strategic Goal 3: Ensure the Fair and Efficient Administration of Justice.

a. Performance Plan and Report for Outcomes

As illustrated in the preceding Performance and Resources Table, the outcome measures for this decision unit are: Number of facilities completed/constructed and System-wide crowding level.

In FY 2008, construction of an expansion (housing unit) at FCI Otisville, New York was completed.

In FY 2009, the activation process of FCI Pollock, Louisiana is continuing, construction of this facility was completed in February 2007.

For FY 2010, the BOP continues development of various ongoing construction projects .

For FY 2008, BOP’s inmate population was 3 percent above target for system-wide crowding.  Population projections for FY 2009 to FY 2010 are based on data and information from a variety of sources including the Administrative Office of the U.S. Courts, U.S. Sentencing Commission, the Executive Office for United States Attorneys, the Office of the Federal Detention Trustee, the Drug Enforcement Administration, the Federal Bureau of Investigation, and the BOP’s own information system (SENTRY).  The FY 2009 crowding target is 37 percent and the FY 2010 crowding target is projected to increase to 38 percent.

b. Strategies to Accomplish Outcomes

The BOP strives to acquire needed capacity through a multi-pronged approach of contracts with private providers of correctional services, with state and local governments, expansion of existing facilities and construction of new prisons.

The BOP completed construction of 11 new medium and high security facilities in FY 2004/FY 2005, completed one in January 2006 (FCI Butner, NC) and one in April 2006 (SFF Hazelton, WV).  In addition, FCI Pollock, LA was completed in February 2007.  BOP continues to contract out for special population low and minimum security inmates.  On April 16, 2008, 36,836 inmates (18 percent) were housed in contract confinement.  This is an increase from 14.9 percent at the end of FY 2005, 15.6 percent at the end of FY 2006, 16.3 percent at the end of FY 2007, and 17.7 percent from the end of FY 2008.

B.  Modernization and Repair

| Modernization and Repair TOTAL | Perm. Pos. | FTE | Amount |
| --- | --- | --- | --- |
| 2008 Enacted with Rescissions | 141 | 143 | $ 70,000 |
| 2008 Supplementals | 0 | 0 | 0 |
| 2008 Enacted w/Rescissions & Supps. | 141 | 143 | 70,000 |
| 2009 Enacted | 141 | 143 | 110,627 |
| Adjustments to Base and Tech. Adj. | 0 | 0 | (39,269) |
| 2010 Current Services | 141 | 143 | 71,358 |
| 2010 Program Increases | 0 | 0 | 0 |
| 2010 Request | 141 | 143 | 71,358 |
| Total Change 2009-2010 | 0 | 0 | (39,269) |

1.  Program Description

Modernization and Repair

The Modernization and Repair (M&R) program provides the resources to undertake essential rehabilitation, modernization and renovation of buildings, other structures, and associated systems, necessary modifications to meet legal requirements and accommodate correctional programs, repair or replacement of utilities systems and other critical infrastructure and repair projects at existing institutions in order to keep all systems and structures in a good state of repair.  Proper maintenance, modernization, and repair of BOP institutions is essential.  Failure to adequately maintain structures and utility systems erodes capital investment and multiplies the costs in future years for accomplishing the required maintenance and repair.  Most important, failure to maintain structures can cause direct and/or indirect security problems.

Most maintenance and repair projects are performed using inmate work crews.  This provides instructional work for inmates and labor for the work to be performed.  Inmate work crews require staff supervision to direct the work being performed and for obvious security reasons.

One-third of the BOP’s 114 institutions are over 50 years old, and most have not undergone major renovations from the time they were constructed or acquired and converted to prison use by the BOP.  Each facility has numerous buildings, as well as inmate living quarters on the compound, many of which require extensive work to maintain an adequate state of repair to assure that they meet established standards.  Prison facilities are subjected to much heavier than normal use, since they are continuously used 24 hours a day, 365 days a year.  Because of record levels of crowding, at medium and high security, these facilities are over utilized, causing extensive wear and tear, as well as premature deterioration.  This is especially true in many of the older facilities where the utility system infrastructures (water, sewer, electrical, and heating/air conditioning) were originally designed for a smaller inmate population.

Institutions perform detailed annual inspections of all areas of their physical plants and provide a list of projects to their regional office for all items which are in need of remedial action.  The six regional offices consolidate major project request lists from their facilities and forward the priority lists to the central office. The central office prioritizes all the major M&R project requests submitted by the regions and allocates funds for as many projects as practical.

As of March 31, 2009, the BOP had 673 ongoing M&R projects at various stages of completion.  Individual project costs range from a low of $10,000 to many millions of dollars.  To manage this volume of projects and resources most efficiently, the BOP has significantly improved the M&R program by using long range master planning with detailed surveys of older facilities; establishing a project time limit policy (3 years); and striving to attain the Federal Facilities Council recommended 2 percent replacement value method of requesting annual funding.

To address the large inventory of older facilities, the BOP established a Long Range Master Plan that includes surveys of pertinent facilities.  The first facilities to be surveyed were those which are over 50 years old and have not had any major renovations.  Surveys are conducted by contractors to determine the extent of renovations required to bring the older facilities to an adequate state of repair, and whether the costs of repair would equal or exceed the cost of replacing the facility.  Survey results, along with other known renovation needs, are then used by management in a long range plan, so M&R projects can be prioritized and planned well in advance.

A three year time limit policy for M&R projects was implemented in 1998 to ensure that institutions either complete scheduled projects in a timely manner, or the projects will be cancelled.  When a project is cancelled, the funding is applied to the next highest priority project.  All projects are monitored so local, regional, and central office management are informed of projects which may not meet the time limit.  The number of M&R projects being cancelled per fiscal year decreased from 65 in FY 2002 down to 28 in FY 2008.

The replacement value method of requesting funding was first implemented in FY 2000 which allowed the BOP to adopt a project management approach to the M&R program, since it should ensure a reliable funding stream and stable work force.  This method is based on recommendations of the Federal Facilities Council (FFC) which recommends that facilities maintenance programs should be funded at a minimum of 2 to 4 percent of their replacement value.  It is extremely important that sufficient funding for the M&R program be provided to address the most critical repair and safety projects in order to safely operate and maintain Federal prison facilities.

Using this method of funding rather than the previous line item method, projects can be planned well in advance, and preliminary/preparation work is performed prior to the scheduled start of the projects.  Previously, preliminary work could not always be performed since this required considerable expense, and there was no assurance projects would be funded.  In addition, staff and jobs can now be scheduled to meet the unique requirements of each institution and project; i.e. shifting inmates between housing units at a given institution.  The level of planning provided by this funding method enables management to obligate funds and start projects on schedule, which was not previously the case.  Under the prior method, projects were funded up-front as line items, so staff and funding were dedicated to specific projects which could not be started until preliminary/preparation work was completed.

The replacement value method of funding has shortened the time required to complete large M&R projects, through concurrent management of projects in phases, based on projected availability of funds.  Under this method, managers can plan projects in smaller stages over a longer period of time and can schedule work to allow for regional and seasonal weather conditions, as well as the unique needs of the facilities and availability of local contractors.  Prior to this method, it could take BOP from 4 to 5 years to complete large M&R projects. With the replacement value method, the time to complete these projects can be reduced by 2 to 3 years.

The BOP M&R projects are classified under five general categories for internal management purposes, (Life Safety, General Improvements, Infrastructure Improvements, Hazardous Waste and Energy Savings).  Within each of these categories are special projects to meet various regulations and codes requirements.  Life Safety projects are required to make corrective actions in order to comply with National Fire

Code (NFPA 101) standards.  General Improvement projects are established to modernize and/or improve equipment, entire rooms, such as kitchens, or buildings that require total rehabilitation of structures, including walls, and utilities.  Infrastructure Improvement projects are established to modernize or replace utilities, such as water pipes and electrical systems.  Hazardous Waste projects are established to abate hazardous waste, such as asbestos, through removal, encapsulation, and other methods as necessary.  Energy Savings projects are established to conserve energy by using more energy efficient equipment and systems.  Energy projects are also required to meet pertinent energy conservation laws and regulations.

The five categories may also contain subcategories of projects (such as Accessibility, Environmental, and others) to meet specific needs.  For example, General Improvement projects may each include smaller Accessibility projects to meet Architectural Barriers Act requirements.  Environmental projects are necessary for the BOP to be in compliance with environmental and safety regulations required by the Environmental Protection Agency (EPA) and the Office of Safety and Health Administration (OSHA).

Finally, the BOP has made significant progress in environmental and energy performance and will continue to integrate and update prior practices and requirements.  This will further ensure enhanced performance and compliance with statutory and legal requirements.  The BOP is actively utilizing the Energy Saving Performance Contract (ESPC) finance mechanism permitted by Executive Order 13423 and Energy Policy Act.

An ESPC is a contract that provides for the performance of services for the design, acquisition, financing, installation, testing, operation, and where appropriate, maintenance and repair, of an identified energy or water conservation measure or series of measures at one or more locations.  The contractor must incur costs of implementing energy savings measures, including at least the cost (if any) incurred in making energy audits, acquiring and installing equipment, and training personnel in exchange for a predetermined share of the value of the energy savings directly resulting from implementation of such measures during the term of the contract.  Payment to the contractor is contingent upon realizing a guaranteed stream of future energy and cost savings, with any savings in excess of that guaranteed by the contractor accruing to the Federal Government.  The BOP has twenty nine ESPCs in different phases, and plans to look into the utilization of these contracts at every institution where it is practical.

The M&R program has demonstrated substantial improvements through the implementation of the Long Range Planning method with its associated facility surveys, the project time limit policy, and the 2 percent replacement value method of requesting funding.  These changes have helped the BOP complete more projects in a shorter period of time and stretch its repair dollars.  The BOP has been able to substantially reduce the M&R unobligated balance with the time limit policy, from over $118 million in FY 1999 down to $21.4 million at the end of FY 2008.

| PERFORMANCE AND RESOURCES TABLE |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Decision Unit: Modernization and Repair of Existing Facilities |  |  |  |  |  |  |  |  |  |  |  |
| DOJ Strategic Goal/Objective: 3.3 |  |  |  |  |  |  |  |  |  |  |  |
| Workload/Resources |  | Final Target |  | Actual |  | Projected |  | Changes |  | Requested (Total) |  |
|  |  | FY 2008 |  | FY 2008 |  | FY 2009 Enacted |  | Current Services Adjustments and FY 2010 Program Changes |  | FY 2010 Request |  |
| Workload: |  |  |  |  |  |  |  |  |  |  |  |
| 1. Total projects established |  | 425 |  | 425 |  | 300 |  | 2 |  | 475 |  |
| Total Costs and FTE |  | FTE | $000 | FTE | $000 | FTE | $000 | FTE | $000 | FTE | $000 |
|  |  | 258 | $372,720 | 258 | $372,720 | 277 | $575,807 | (9) | ($479,063) | 268 | $96,744 |
| TYPE/ STRATEGIC OBJECTIVE | Performance | FY 2008 |  | FY 2008 |  | FY 2009 Enacted |  | Current Services Adjustments and FY 2010 Program Changes |  | FY 2010 Request |  |
| Program Activity |  | FTE 143 | $000 $70,000 | FTE 143 | $000 $70,000 | FTE 143 | $000 $110,627 | FTE 0 | $000 ($39,269) | FTE 143 | $000 $71,358 |
| Performance Measure | 2. Total projects completed and closed | 340 |  | 438 |  | 194 |  | 156 |  | 350 |  |
| Performance Measure | 3. Total projects active at year end | 688 |  | 612 |  | 718 |  | 125 |  | 843 |  |
| OUTCOME | 4. Court ordered remedial projects 5. Dollar value of fines for violations | 0 0 |  | 0 0 |  | 0 0 |  | 0 0 |  | 0 0 |  |
| Performance Measure | 6. Number of facilities over 30 years old 7. Number of facilities over 50 years old 8. Long range master plan for facilities over 50 years old in development 9. Long range master plan for facilities over 50 years old – total completed | 57 37 0 25 |  | 55 34 0 25 |  | 57 34 0 25 |  | 3 1 0 0 |  | 60 35 0 25 |  |
| Data Definition, Validation, Verification, and Limitations: Data Definition:. Medium security facilities: strengthened perimeters, mostly cell-type housing, work and treatment programs and a higher staff-to-inmate ratio than low security facilities. High security facilities: also known as U.S. Penitentiaries, highly secure perimeters, multiple and single cell housing, highest staff-to-inmate ratio, close control of inmate movement. The three-year time limit policy for M&R projects means that institutions are allowed three years to complete scheduled projects or the project is canceled and the funds are committed to other high priority M&R projects. To ensure that electronic equipment utilized for life safety sustains trouble-free operation, the BOP schedules life cycle equipment replacement based on a ten-year cycle. The critical equipment is radio systems and PBX (Public Branch Exchange) systems. Mission critical facilities are all existing BOP institutions. Data Collection and Storage: Data are gathered from several computer systems. Each project is assigned a specific project code. Each obligation and expenditure is entered into FMIS by the specific project code. Modernization and Repair (M&R) projects are closely monitored to ensure completion and closure prior to the 3-year expiration. At the start of every fiscal year, the BOP’s Central Office identifies the M&R projects that will reach the 3-year expiration by the end of that fiscal year. The BOP relies on an in-house house data base in Microsoft Access and DOJ’s FMIS to effectively track and manage M&R projects (dates and costs). The BOP uses the Total Maintenance System (TMS) program to determine nationally which radio, PBX System and equipment qualify for replacement annually, based on age and performance. Data Validation and Verification: Within BOP headquarters, staff retrieve and verify data on a daily basis, analyze it, and formulate reports and projections. Subject matter experts review and analyze population and capacity levels daily, both overall and by security level. Purchase requests are approved by specific project management staff (based on dollar threshold limitations); commitments are entered into a computer based fund control system; and purchase requests are forwarded for procurement action. Once the procurement office awards a contract/purchase order, the obligation is entered into the DOJ FMIS. Each month, FMIS obligations are reconciled with the BOP’s fund control register by project, and forwarded to the Central Office Finance Branch, Business Office, to ensure accuracy and compliance. M&R data is maintained in the Microsoft Access database and is verified periodically against FMIS which also tracks the financial status of projects. On an annual basis, the BOP’s Central Office Facilities Branch documents which electronic equipment, utilized for life safety, will be at the end of the ten year life cycle. This is accomplished through review and evaluation of the systems by field staff, the contractor, and close monitoring of the TMS program. Each institution enters their data into the TMS program and the information on the critical equipment is reviewed and verified by their respective Regional Office for accurate dates and equipment condition. . Data Limitations: Due to the unpredictable environment in prisons and other external factors, there may often be discrepancies between projected and actual numbers contained in the performance tables. Most plans are developed based on historical data, and past experience to project for the future. In addition, budget delays and shortfalls also affect performance results. For example, due to budget shortfalls in the past the M&R program could not complete all required equipment replacements based on the ten-year life cycle due to limited funds, and some replacements had to be delayed to the following year. |  |  |  |  |  |  |  |  |  |  |  |

3.  Performance, Resources, and Strategies

The Modernization and Repair (M&R) decision unit contributes directly to the Department’s Strategic Goal 3: Ensure the Fair and Efficient Administration of Justice.

a. Performance Plan and Report for Outcomes

As illustrated in the preceding Performance and Resources Table, the outcome measures for this decision unit are: Court ordered remedial projects and Dollar value of fines for violations.  In FY 2008, there was no court ordered remedial projects.

The BOP projects that there will continue to be no court ordered remedial projects or dollar value of fines for violations in FY 2009 to FY 2010.  The BOP follows a plan to assure that existing facilities meet established standards.

Institutions perform detailed annual inspections of all areas of their physical plants and provide a list of projects to their regional office for all items which are in need of remedial action, and they are placed on a priority list for funding.  However, projects could be delayed due to budget constraints and limited resources.

In FY 2008, the BOP completed and closed 438 M&R projects, leaving 612 active at Fiscal Year end.

For FY 2009, the BOP estimates that 194 M&R projects will be completed and closed, and 718 remaining active at Fiscal Year end.

For FY 2010, the BOP estimates that 350 M&R projects will be completed and closed, and 843 remaining active at Fiscal Year End.

b. Strategies to Accomplish Outcomes

The M&R program has demonstrated substantial improvements through the implementation of the Long Range Planning method with its associated facility surveys, the project time limit policy, and the 2 percent replacement value method of requesting funding.

The BOP completed construction of 11 new medium and high security facilities in FY 2004/FY 2005, completed one in January 2006 (FCI Butner, NC) and one in April 2006 (SFF Hazelton, WV).  In addition, FCI Pollock, LA was completed in February 2007.  BOP continues to contract out for special population low and minimum security inmates.  On April 16, 2009, 36,836 inmates (18 percent) were housed in contract confinement.  This is an increase from 14.9 percent at the end of FY 2005, 15.6 percent at the end of FY 2006, 16.3 percent at the end of FY 2007, and 17.7 percent from the end of FY 2008.